★ MORNING BEETLE ★

Phase 6E — Backlog & Next Sprint Plan

Drafted: Friday 15 May 2026 (Day 10 EOD)  |  v0.1

# 1. Context

Stage 5a paper validation completed on Day 10 (Fri 15 May 2026). Cumulative: 24 trades, 11W/12L, win rate 45.8–47.8%, P&L +₹664. Win rate clears the 45% gate but only marginally.

Three production code fixes shipped in 48 hours (Days 9 & 10 EOD):

- exit_manager.py v9.2 — kill-switch shared-LTP bug fix + sanity guard

- entity_shield.py v9.7 — publisher-byline stripping (NDTV/Moneycontrol/etc.)

- data_handler.py v9.3 — tick-stream halt diagnostic + 60s reporter (8/8 tests pass)

Day 10 also surfaced a tick-stream halt suspected on BHARTIARTL (5+ hours of frozen heartbeat P&L). The kill-switch REST fallback saved the day. v9.3 diagnostic will give us evidence on Day 11.

Day 10 watchlist-vs-Signal-Boy comparison exposed a meaningful ranking issue in Signal Boy: high-conviction signals on UNKNOWN-sector tickers are penalized too heavily by the composite scoring formula. KAYNES (real Q4 miss, sentiment −0.91) failed to make Signal Boy's top 7 because sector_alignment=0 dropped its composite below the 0.60 threshold.

Phase 6E is the work needed before Signal Boy can fully replace the live-watchlist pipeline (Phase 6D.4 integration target: Tuesday 19 May).

# 2. Backlog (Prioritized)

Items grouped by category and ordered by risk-impact within each. P1 = blocking Stage 5b promotion or 6D.4. P2 = quality improvements. P3 = nice-to-have.

| ID | Category | Item | Priority / Effort |
| --- | --- | --- | --- |
| 6E.1 | Observability | Day 11 review of v9.3 tick-stream logs. Confirm halt pattern, identify symbols/timing. | P1 / 30 min (Mon EOD) |
| 6E.2 | Signal Boy ranking | Fix sector_alignment scoring — UNKNOWN should be neutral (0.5), not zero. Or lower its weight when ¦sentiment¦ > 0.85. | P1 / 1 hr |
| 6E.3 | Signal Boy filtering | Add suffix exclusion (-SM, -BZ, -BE, -IL, -IT, -ST) to Signal Boy pipeline (live engine already has this). | P1 / 30 min |
| 6E.4 | EntityShield v9.8 | Day 10 false positive: 'Antarctica Rights Issue Plan; Shares Rise — HDFC Sky' matched HDFCBANK. Need 'HDFC SKY' / 'HDFC LIFE INSURANCE' style brand-suffix disambiguation. | P1 / 1 hr |
| 6E.5 | Tick-stream resilience | Active resubscribe loop: every 5 min, re-issue WebSocket subscribe for all open-position tokens. Designed once 6E.1 confirms the halt pattern. | P2 / 2–3 hrs |
| 6E.6 | Source — Pulse Zerodha | Real fetcher implementation. Crawl pulse.zerodha.com (HTML, not RSS), extract headlines, dedupe. Replaces existing _pulse_zerodha_stub. | P2 / 2 hrs |
| 6E.7 | Source — NSE Filings | Real fetcher implementation. Find official corporate announcements feed. Replaces _nse_filings_stub. | P2 / 2 hrs |
| 6E.8 | Sector mapping | Expand SECTOR_MAP in intelligence.py to cover the 'UNKNOWN' gaps observed Day 10 (KAYNES, NACLIND, CMSINFO, DEVYANI, ALLETEC-SM, etc.). Reduces 6E.2's burden. | P2 / 1 hr (data entry) |
| 6E.9 | Engine integration | Phase 6D.4 — wire Signal Boy queue.json into main.py universe manager. Originally targeted Tue 19 May; may need to slip 2–3 days for 6E.2 + 6E.3 + 6E.4 to land first. | P2 / 1 hr code + 2 days shadow |
| 6E.10 | main.py log rotation | Apply log rotation patch from docs/MAIN_PY_LOG_ROTATION_PATCH.md. Already specified, weekend task. | P3 / 30 min |
| 6E.11 | Catalyst tagging | Defence catalyst keywords in Ranker (HAL/BEL/BDL/Tejas/Rafale etc. earn HIGH catalyst_strength). Improves Signal Boy's affinity for evergreen defence stocks. | P3 / 30 min |
| 6E.12 | Heartbeat enrichment | Heartbeat should include current LTP and last_known_ltp age per open position (catches tick halts from a second angle). | P3 / 1 hr |

# 3. Day 10 Watchlist vs Signal Boy — Detailed Comparison

## 3.1 Selection Overlap

Both systems ranked 7 tickers on Day 10. Three overlapped (SIEMENS, BHARTIARTL, plus partial alignment), four diverged.

### Tickers in BOTH

- SIEMENS — rank 1 in both

- BHARTIARTL — rank 4 (live) / rank 3 (Signal Boy)

### Tickers ONLY in live watchlist

- JSWSTEEL — +0.94 BULLISH, real FY26 capacity-raise news

- KAYNES — −0.91 BEARISH, real Q4 miss (and the actual trade today)

- NACLIND — −0.75 BEARISH, genuine NCLAT plea rejection

- CMSINFO — +0.75 BULLISH, real ₹340/share buyback announcement

- COCHINSHIP — +0.70 BULLISH, Q4 results day

### Tickers ONLY in Signal Boy queue

- TATACHEM — −0.93 BEARISH, secondary effect via Tata Sons holding (thin thesis)

- DEVYANI — −0.97 BEARISH, but headline 'loss narrows' is actually bullish — mis-scored

- HDFCBANK — +0.62 BULLISH, but matched on 'HDFC Sky' (brokerage arm, not the bank)

- ALLETEC-SM — +0.92 BULLISH, but headline is about SAIL; pure false positive

## 3.2 Quality Assessment

Live watchlist: 6/7 tickers had clean catalysts. The one weak one (BHARTIARTL +0.75) was a soft attribution but at least correctly identified.

Signal Boy queue: 3/7 tickers had clean catalysts (SIEMENS, BHARTIARTL, CIPLA). The other 4 ranged from secondary-effect (TATACHEM) to mis-scored (DEVYANI) to false positives (HDFCBANK, ALLETEC-SM).

Net assessment: Live watchlist is denser in quality; Signal Boy is richer in structure (23 scans, lifecycle tracking, composite scoring) but currently noisier in output.

## 3.3 Root Cause Of Signal Boy's Missed Catalysts

Composite scoring formula:

composite = 0.40 × |sentiment| + 0.35 × catalyst_strength + 0.25 × sector_alignment

KAYNES example: |sent|=0.91 → 0.364. catalyst_strength likely 0.65 ('Q4' tag) → 0.228. sector='UNKNOWN' → 0.25 × 0 = 0. Composite = 0.59, below the 0.60 threshold. Signal dropped from queue.

Same effect on NACLIND, CMSINFO, DEVYANI — all UNKNOWN-sector tickers with strong sentiment that got penalized into the dead zone.

This is the single biggest blocker for 6D.4 integration. If Signal Boy replaces watchlist.json in this state, the live engine loses access to 5+ clean catalysts every day.

# 4. Day 10 Trade Outcomes

| Ticker | Direction / Strategy | Entry → Exit | P&L |
| --- | --- | --- | --- |
| KAYNES | SELL / RSIMomentum | ₹3185.11 → ₹3211.10 (SL hit) | −₹103.96 |
| BHARTIARTL | BUY / RSIMomentum | ₹1903.15 → ₹1904.80 (KILL_SWITCH_TIMER via REST) | +₹11.55 |
| Day 10 net |  |  | −₹92.41 |

Critical observation: Both Day 10 trades were directionally wrong (KAYNES went up despite bearish news; BHARTIARTL was flat). The trades that would have made money sat unused on the watchlist — JSWSTEEL, CMSINFO, COCHINSHIP all had real catalysts but S1/S2 didn't fire because they require specific RSI/breakout patterns, not catalysts alone.

This is a strategy-coverage issue, not a selection issue. S3 (sector pullback) and S5 (volume spike + sentiment), unlocked in Stage 5b/5c, would catch some of these.

# 5. Day 10 Wins (Infrastructure)

- Kill-switch shared-LTP bug confirmed dead. BHARTIARTL booked at ₹1904.80 (0.087% from entry) via REST fallback — sane price, not the kind of garbage we got from RITES on Day 9 (₹991.90 on ₹212 entry).

- EntityShield v9.7 silent gold. Zero NDTV-style publisher-byline false positives despite headlines like 'Antarctica Rights Issue Plan — HDFC Sky' flowing through.

- REST quote fallback proved itself in production. When BHARTIARTL ticks halted, the kill-switch's Kite REST quote tier fetched the real market price. System self-healed against the tick-halt issue.

- Sentiment gate working as designed. SIEMENS SELL blocked (bullish news), NACLIND BUY blocked (bearish news) — would-be bad trades stopped.

- v9.3 tick diagnostic shipped, 8/8 tests pass. Monday's logs will show halt patterns within 60s instead of 5 hours.

# 6. Monday May 18 — Day 11 Plan

Day 11 is the first day with all five tonight's fixes live in production (kill-switch v9.2, EntityShield v9.7, PIB removal, trade #28 correction, data_handler v9.3).

## 6.1 Day 11 Critical Observations Checklist

- Did any tick halts occur today? Which symbols? When? How long?

- Did the kill-switch fire normally at 15:15? (event-driven path now delegates correctly)

- Did the sanity guard log any ERROR-level warnings? (would mean exit_price drifted >8% from entry)

- Any EntityShield false positives in the watchlist? (regression check on v9.7)

- Shadow vs live: how do the two outputs compare today?

## 6.2 Stage 5b Decision Tree

| Day 11 outcome | Action |
| --- | --- |
| Clean run, no tick halts, no false positives, P&L roughly flat-to-positive | Strong signal. Continue Day 12 (Tue) and start Phase 6E.2 + 6E.3 + 6E.4 in evenings. Stage 5b unlock plausible by Thu 21 May. |
| Tick halt confirmed via v9.3 diagnostic — clear pattern emerges | Halt is now observable. Design 6E.5 (resubscribe loop) Mon evening. Defer Stage 5b until 6E.5 is shipped and validated. |
| New unexpected bug surfaces | Pause Stage 5b promotion entirely. Forensic + fix cycle. May add 1–2 weeks. |
| Day 11 produces ≥2 wins, lifting win rate to >50% | Promising. Still don't promote on a single day's swing — need Day 12 confirmation. |

# 7. Open Questions

- Are tick halts correlated with specific symbols (illiquid?), times of day, or WebSocket reconnects? (6E.1 will tell us)

- Does the sector_alignment penalty also affect 'good' Signal Boy picks, or only the missed ones we noticed today? (6E.2 deep-dive)

- Is the live engine's strategy coverage (S1/S2 only) leaving high-conviction catalysts unused, or are most of those tickers just not technically tradeable? (Stage 5b/5c analysis)

- Should we shrink Signal Boy's MIN_COMPOSITE_SCORE threshold from 0.60 to 0.55, OR fix the formula (6E.2)? (6E.2 first, then decide on threshold)

# 8. Summary

Stage 5a clears the 45% gate but only barely, and we have a known unsolved bug (tick-stream halt) that the v9.2 kill-switch fix made survivable but not fixed.

Signal Boy is structurally richer than live watchlist (lifecycle tracking, 23 scans/day, composite scoring) but currently produces noisier output. The single highest-impact backlog item is 6E.2 (sector_alignment scoring fix) — without it, Phase 6D.4 integration would regress watchlist quality.

Recommendation: do not promote to Stage 5b on Day 11. Run Day 11 with all fixes deployed, gather evidence on tick-halt frequency, ship 6E.2 + 6E.3 + 6E.4 mid-week, target Stage 5b unlock for Thu 21 May or Fri 22 May.

Defence-stock affinity (HAL, BEL, BDL, MAZDOCK, COCHINSHIP, etc.) is preserved via existing EntityShield aliases. 6E.11 will boost their composite scores in Signal Boy when defence catalysts hit.

★ End of Phase 6E Backlog ★